QA – Tests GMS Accreditation Qualification

| Project - FIFA World Cup 2002 Title - QA Tests – GMS Accreditation Qualification |  | Table of Contents 1. Document control 3 1.1 Version history 3 1.2 Changes since last version 3 1.3 Document approval 3 2. Test plan overview 4 2.1 Introduction 4 2.2 Test platform 4 2.3 Main audience 5 2.4 Tester 5 2.5 Test scenarios 5 2.6 Related documents 6 2.7 Qualification summary 7 3. Qualification Testing 8 3.1 Configuration testing 8 3.2 Functional testing 21 3.3 Connectivity Test 26 3.4 Flow testing 31 3.5 Performance/Stress tests 36 3.6 Contingency testing 41 4. Observations 44 5. Annexes 46 5.1 Annex 1 – Accreditation Test Platform configuration 46 5.2 Annex 2- Commun Software Verification 48 5.3 Annex 4- SQS & Interface Arhitecture 54 |
| --- | --- | --- |
| Number of Pages | 24 |  |
| Created by FIFA |  |  |
| - Meritxell Vilanova, TM (SchlumbergerSema) |  |  |
| Validated by |  |  |
| - Jacques ambayrac, QM ( Eurotech) |  |  |
| QT Permanent Members |  |  |
| - Eurotech : Jacques Ambayrac - Eurotech : James Kang - Eurotech : Masao Sato - CEC : Masaki Ikeda - CEC : Chikashi Yada - JAWOC : Takanori Kamada - JAWOC : Masaaki Saito - SchlumbergerSema : Keeva O’Connor - SchlumbergerSema : Jordi Rodrigo - Solpac : Yasuyuki Tenpaku - Solpac : Soichiro Ura - SsangYong : Andrew Kim - SsangYong : Sung Jin Moon |  |  |
| Invited Attendees |  |  |
| Reference & Version - WC02.QP.APP.TRA.V1 Record |  |  |
| Stored Under: |  |  |

# Document control

## Version history

| Version | Date | Comments |
| --- | --- | --- |
| 1.00 | 09/27/2001 | Basic tests for qualifying the GMS Accreditation appllication Service Pack 1 |

## Changes since last version

Version 1.0 describes a generic Test Plan for the TRA solution containing the functional and application test series.

This plan will include the tests on existing interfaces (i.e. Accreditation and the Protocol interface) in the version 2. This document will be renamed in a GMS Qualification plan and will encompass technical tests for all applications contained in the GMS solution.

## Document approval

| Approval | Quality Manager | Schlumberger Sema | Japan |  | Korea |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | JAWOC | CEC/Solpac | KOWOC | SsangYong |
| Authorized person |  |  |  |  |  |  |
| Date |  |  |  |  |  |  |

Note: the date information indicates approval from the considered entity. Put the approved mention along with the date information.

# Test plan overview

## Introduction

The objective of this testing is to validate that GMS Accreditation (TRA) application fulfills the technical requirements specified in the GMS and System architecture documents. This test suite attempts to validate technically the TRA system delivered in both countries at LOC HQ during the last 2001 Quarter.

This document describes all tests that are needed to qualify the TRA solution and has been approved by all the Quality Team members. This plan addresses five areas to validate the GMS context according to the QAP document and one scenario to validate an entire transaction:

- Functional tests

- Connectity tests

- Flow tests

- Performance/Stress tests

- Contingency tests

- Accreditation transaction (with badge printing) – only with version 2 of this document.

This plan covers the main technical areas presented below as part of the GMS Accreditation architecture. The tests steps and scenarios come from initial test series that are currently used by the SchlumbergerSema Technical team.

- TRA Core

- TRA Interface service

- TRA Application service

- TRA replication service

- TRA SQS service

- TRA DBMS specifications

- Peripherals installation and setup (printing, cameras, etc..)

- TRA monitoring and operations

## Test platform

The test scenarios have to be applied on the typical GMS TRA architecture as defined by the archtiecture. Because there is no full GMS infrastructure for test in each of the country, it was decided to conduct Qualification Tests on systems that are meant to be used in production.

The agreed principle is that after the first installation, the Quality staff (testers) will run Qualification tests against the configuration in order to certify that every feature is ready to be used in production.

If any showstopper appears during tests, the configuration will remain a test platform until the correction is made. However, if tests do not show any major issue the test/evaluation platform will go in production even whether minor problems were encountered.

Configuration specifications of a such platform are given at Annex 1 of this  test plan. Before, starting any test, please, check that running configuration is compliant with these requirements.

## Main audience

The main audience of this document is the client, The QA staff and the testers which will use it as a guide to perform the Qualification test.

## Tester

The tester is the person who runs the tests series. He must have necessary skills and have been trained on the target environment before attempting to run Qualification tests or User Acceptance Test.

## Test scenarios

Test series can be conducted separately at different times. Test of a single family( i.e. functional ) are subdivided in several parts that allow to run tests in a concurrent way depending whether various test platforms are available or not.

Consequently, each of the test categories (i.e. Printing ) can and MUST be approved separately. For clarity we call scenarios such categories because they are executed during a specific phase (qualification, integration, ..) and scenarios can vary in the time for the same category.

At the end of each test session for one scenario, the Tester must apply his signoff (or initials ) for acceptance if all test steps of this scenario have passed. In the eventuality where some steps have failed, he must enter a comment in the frame drawn for this purpose. The format of this comment is :

TestPrefix::Category::Step::System response or Reason of failure.

If the tester has access to the Defect Tracking System (DTS) he can post directly a new Issue Report (IR) or Problem Report (PR) according to his access rights. When test steps have passed correctly, the Tester can also update the test record already created in the DTS.

The test plan format of the paper version is constituted in several parts:

- Test plan overview (this section) that describes the procedure to run the test series

- A list of scenarios (or test categories for the considered phase) that enumerate all the scenarios that the Test Plan intends to address. This list authorizes an “at a glance” view about the contents of the entire test session without entering into details.

- Detailed scenarios that introduce a list of steps related to one function such as Printing for instance. This list is constituted by actions and expected results.

## Related documents

To conduct correctly this test session, following documents will be necessary:

| Document Reference | Title |
| --- | --- |
| ADM001_APP | Accreditation Administration Guide |
| QG00110_APP | Quick Guide Main Accreditation Centre |
| QG00210_APP | quick guide Venue Accreditation Centre |
| SIG00110_APP | Accreditation Server Installation Guide |
| SIG00210_APP | GMS Interface Server Installation Guide |
| WIG00110_APP | Accreditation Workstation Installation Guide |
| ADM001100_APP | SET Queue System Administration Guide |
| INS001-1.0 | SET Queue System Installation Guide |

## Qualification summary

The table below summarizes the Qualification Test plan contents and the current status for the scenarios.

| Scenario | Role | Status | Steps | Issues |
| --- | --- | --- | --- | --- |
| TRA | Applocation transportation |  |  |  |
| TRA1Q | Configuration |  |  |  |
| TRA1Q-A | Server Configuation |  |  |  |
| TRA1Q-B | Client Configuration |  |  |  |
| TRA1Q-C | Installatio |  |  |  |
| TRA6Q | Functional test |  |  |  |
| TRA7Q | Connectity test |  |  |  |
| TRA7Q-A | SQS Connectivity Test |  |  |  |
| TRA7Q-B | ODBC Connectivity Test |  |  |  |
| TRA8Q | Flow test |  |  |  |
| TRA6Q-A | Core Data flow test |  |  |  |
| TRA6Q-B | TRAeditation Data Flow test |  |  |  |
| TRA9Q | Performance/Stress tests |  |  |  |
| TRA9Q-A | Core time replication |  |  |  |
| TRA9Q-B | TRAeditation time replication |  |  |  |
| TRA10Q | Contingency tests |  |  |  |
| TRA10Q-A | Disaster recovery |  |  |  |

# Qualification Testing

## Configuration testing

### Project identification

| Name | WC002 |
| --- | --- |
| Domain | Applications |
| Sub-domain | TRA Service |
| Subtask | Configuration (5) |
| Phase | Qualification |
| Task Code | TRA5Q |

### Prerequisites

Prior to the test, please, check that network and system architectures are fully compliant with the one described at annex 1.

### Scenario list

| Identification | Scenarios | Comment |
| --- | --- | --- |
| TRA1Q-A | Server Configuation | Tbd |
| TRA1Q-B | Client Configuration | Tbd |

### TRA5Q-A Scenario

| Project |  | QA Tests – TRA qualification |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Scenario |  | TRA1Q-A |  | 1 / 4 | Server Configuration |  |  |
| Category |  | Parameters control |  |  | tbd |  |  |
| Tester |  |  | Date/Time |  |  | Test page | 1 / 1 |
| Step | Subject | Detailed action |  |  | Expected result |  | Status |
| 1 | Software Microsoft | Microsoft Windows NT Server 4.0 Korean Version SP6a |  |  | 현재 정상적으로 설치가 되어있는지를 확인 |  |  |
|  |  | Microsoft SQL Server 7.0 Korean Version SP2 |  |  | 현재 정상적으로 설치가 되어있는지를 확인 |  |  |
| 2 | Services | MSSQL Server |  |  | Status (started), Startup(Automatic) |  |  |
| 3 | DataBases | TRA Database, defined as Database |  |  | 정상적으로 데이터베이스가 설정되어있는지 확인 |  |  |

Note on Status: Passed (P), Failed (F) or Unstable (U)

| Step | Defect Comment (or step result if not expected) | Reprod Flag | Validation Rejection |
| --- | --- | --- | --- |

Note on Defect request Validation or Rejection: Validated ( V ) or Rejected ( R ). Reproduction flag: Reproducible (Yes/No)

| Observations | Scenario Status (passed/failed) | Test Approval Author ID |
| --- | --- | --- |

### TRA5Q-B Scenario

| Project |  | QA Tests – TRA qualification |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Scenario |  | TRA1Q-B |  | 1 / 4 | Client Configuration |  |  |
| Category |  | Parameters control |  |  | tbd |  |  |
| Tester |  |  | Date/Time |  |  | Test page | 1 / 1 |
| Step | Subject | Detailed action |  |  | Expected result |  | Status |
| 1 | Software Microsoft | Microsoft Windows 2000 Professional Version 5.00.2195 |  |  | 현재 정상적으로 설치가 되어있는지를 확인 |  |  |

Note on Status: Passed (P), Failed (F) or Unstable (U)

| Step | Defect Comment (or step result if not expected) | Reprod Flag | Validation Rejection |
| --- | --- | --- | --- |

Note on Defect request Validation or Rejection: Validated ( V ) or Rejected ( R ). Reproduction flag: Reproducible (Yes/No)

| Observations | Scenario Status (passed/failed) | Test Approval Author ID |
| --- | --- | --- |

### TRA5Q-C Scenario

| Project |  | QA Tests – TRA qualification |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Scenario |  | TRA1Q-C |  | 1 / 4 | Installation |  |  |
| Category |  | Parameters control |  |  | tbd |  |  |
| Tester |  |  | Date/Time |  |  | Test page | 1 / 1 |
| Step | Subject | Detailed action |  |  | Expected result |  | Status |
| 1 | Software TRA | Setup CD를 CD-ROM Drive에 넣는다. |  |  |  |  |  |
|  |  | 수송관리 시스템 설치 화면이 나타난다. |  |  | 정상적으로 설치 화면이 나타나는가 확인한다. |  |  |
|  |  | 수송관리 시스템 설치를 클릭한다. |  |  | 수송관리 시스템 설치를 시작합니다. |  |  |

Note on Status: Passed (P), Failed (F) or Unstable (U)

| Step | Defect Comment (or step result if not expected) | Reprod Flag | Validation Rejection |
| --- | --- | --- | --- |

Note on Defect request Validation or Rejection: Validated ( V ) or Rejected ( R ). Reproduction flag: Reproducible (Yes/No)

| Observations | Scenario Status (passed/failed) | Test Approval Author ID |
| --- | --- | --- |

## Functional testing

### Project identification

| Name | WC002 |
| --- | --- |
| Domain | Applications |
| Sub-domain | TRA Service |
| Subtask | Functional (6) |
| Phase | Qualification |
| Task Code | TRA6Q |

### Prerequisites

Prior to the test, please, check that network and system architectures are fully compliant with the one described at annex 1.

### Scenario list

| Identification | Scenarios | Comment |
| --- | --- | --- |
| TRA6Q-A |  |  |
| TRA6Q-B |  |  |
| TRA6Q-C |  |  |
| TRA6Q-D |  |  |

### TRA6Q-A Scenario

| Project |  | QA Tests – TRA qualification |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Scenario |  | TRA6Q-A |  | 1 / 4 |  |  |  |
| Category |  | Parameters control |  |  | tbd |  |  |
| Tester |  |  | Date/Time |  |  | Test page | 1 / 1 |
| Step | Subject | Detailed action |  |  | Expected result |  | Status |
| 1 |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |  |

Note on Status: Passed (P), Failed (F) or Unstable (U)

| Step | Defect Comment (or step result if not expected) | Reprod Flag | Validation Rejection |
| --- | --- | --- | --- |

Note on Defect request Validation or Rejection: Validated ( V ) or Rejected ( R ). Reproduction flag: Reproducible (Yes/No)

| Observations | Scenario Status (passed/failed) | Test Approval Author ID |
| --- | --- | --- |

### TRA6Q-B Scenario

| Project |  | QA Tests – TRA qualification |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Scenario |  | TRA6Q-B |  | 1 / 4 |  |  |  |
| Category |  | Parameters control |  |  | tbd |  |  |
| Tester |  |  | Date/Time |  |  | Test page | 1 / 1 |
| Step | Subject | Detailed action |  |  | Expected result |  | Status |
| 1 |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |  |

Note on Status: Passed (P), Failed (F) or Unstable (U)

| Step | Defect Comment (or step result if not expected) | Reprod Flag | Validation Rejection |
| --- | --- | --- | --- |

Note on Defect request Validation or Rejection: Validated ( V ) or Rejected ( R ). Reproduction flag: Reproducible (Yes/No)

| Observations | Scenario Status (passed/failed) | Test Approval Author ID |
| --- | --- | --- |

## Flow testing

### Project identification

| Name | WC002 |
| --- | --- |
| Domain | Applications |
| Sub-domain | TRA Service |
| Subtask | Flow (8) |
| Phase | Qualification |
| Task Code | TRA8Q |

### Prerequisites

### Scenario list

| Identification | Scenarios | Comment |
| --- | --- | --- |
| TRA8Q-A | Installation | 수송관리 시스템을 설치한다. |
| TRA8Q-B | Front-to-End Data Flow | 수송요원부터 운행결과 처리까지의 데이터흐름을 확인한다. |
| TRA8Q-C | Functional | 수송시스템의 기능적인 부분을 확인한다. |
| TRA8Q-D | Security | Administrator 와 각 venue 사용자의 권한을 확인한다. |

### TRA8Q-A Scenario

| Project |  | QA Tests – TRA qualification |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Scenario |  | TRA8Q-B |  | 1 / 4 | Installation |  |  |
| Category |  | Parameters control |  |  | tbd |  |  |
| Tester |  |  | Date/Time |  |  | Test page | 1 / 1 |
| Step | Subject | Detailed action |  |  | Expected result |  | Status |
| 1 | Installation |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |

Note on Status: Passed (P), Failed (F) or Unstable (U)

| Step | Defect Comment (or step result if not expected) | Reprod Flag | Validation Rejection |
| --- | --- | --- | --- |

Note on Defect request Validation or Rejection: Validated ( V ) or Rejected ( R ). Reproduction flag: Reproducible (Yes/No)

| Observations | Scenario Status (passed/failed) | Test Approval Author ID |
| --- | --- | --- |

### TRA8Q-B Scenario

| Project |  | QA Tests – TRA qualification |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Scenario |  | TRA8Q-A |  | 1 / 4 | Front-to-End Data flow test |  |  |
| Category |  | Parameters control |  |  | tbd |  |  |
| Tester |  |  | Date/Time |  |  | Test page | 1 / 1 |
| Step | Subject | Detailed action |  |  | Expected result |  | Status |
| 1 | 프로그램시작 | 프로그램을 시작한다. |  |  | 암호입력창이 나타난다. |  |  |
| 2 | 로그인 | 사용자ID와 암호를 입력한 후 확인버튼을 누른다. |  |  | 수송관리 시스템 메뉴화면이 나타난다. |  |  |
| 3 | 메뉴화면 | 수송요원등록버튼을 클릭한다. |  |  | 수송요원 등록화면이 나타난다. |  |  |
| 4 | 수송요원등록 | 입력버튼을 누르고 수송요원을 등록한다. 등록번호”00001”로 처리 한글성명, 주민번호, 요원구분, 지원구분을 입력또는 선택한다. 외국어, 주소, 전화번호, 핸드폰, 자격면허, 경력사항, 비고는 선택항목이므로 선택적으로 입력한다. 자료입력이 끝나면 저장버튼을 누른다. |  |  | 정상적으로 자료가 입력되는지 확인한다. 왼쪽리스트박스에 입력한 자료가 조회되는지 확인한다. |  |  |
| 5 | 메뉴화면 | 수송차량등록버튼을 클릭한다. |  |  | 수송차량등록화면이 나타난다. |  |  |
| 6 | 수송차량등록 | 입력버튼을 누르고 수송차량을 등록한다. 차량번호”0001”로 처리 차종구분, 차종, 확보방법, 임대기간, 업체를 입력또는 선택한다. 모델명, 정원, 임대금액, 비고는 선택항목이므로 선택적으로 입력한다. 자료입력이 끝나면 저장버튼을 누른다. |  |  | 정상적으로 자료가 입력되는지 확인한다. 왼쪽리스트박스에 입력한 자료가 조회되는지 확인한다. |  |  |
| 7 | 메뉴화면 | 수송요원등록버튼을 클릭한다. |  |  | 수송요원 등록화면이 나타난다. |  |  |
| 8 | 자료수정 | 수정버튼을 클릭한다. 차량번호를 배정한다. 차량번호 입력박스를 더블클릭하면 현재 등록되어있는 차량이 나타나며 배정할 차량번호”0001”을 선택한다. 선택 후 저장버튼을 누르면 차량이 배정된다. |  |  | 차량조회 팝업창에서 현재 운행상태가 “대기중”인지를 확인한다. |  |  |
| 9 | 메뉴화면 | 수송차량등록버튼을 클릭한다. |  |  | 수송차량등록화면이 나타난다. |  |  |
| 10 | 자료확인 | 왼쪽 리스트 애서 차량번호”0001”을 클릭한다. |  |  | 우측 화면에 조회된 차량번호 ”0001”의 운전원에 9에서 배정한 운전원이 조회되는지 확인한다. |  |  |
| 11 | 메뉴화면 | 사전배차등록신청버튼을 클릭한다. |  |  | 사전배차등록화면이 나타난다. |  |  |
| 12 | 자료입력 | 입력버튼을 누르고 운행일자,차종,차량번호,신청자,탑승인원,출발지,목적지를 입력한다. 신청내용입력이 끝나면 저장버튼을 누른다. |  |  | 정상적으로 입력이 되었다면 하단 신청리스트에 신청한 내용이 나타난다. 이때 다시 입력버튼을 누르고 중복되는 기간에 같은 기종의 차량이 등록이 불가함을 확인하고 기간을 달리하여 등록이 가능함을 또한 확인한다. |  |  |
| 13 | 메뉴화면 | 배차신청등록버튼을 클릭한다. |  |  | 배차신청등록화면이 나타난다. 이때 아직 확정처리가 되지 않아 리스트가 비어있음을 확인할 수 있다. |  |  |
| 14 | 메뉴화면 | 사전배차확정처리버튼을 클릭한다. |  |  | 사전배차확정처리화면이 나타난다. 서전배차신청리스트에 ‘0001’차량의 신청내역이 있음을 확인할 수 있다. |  |  |
| 15 | 사전배차확정처리 | 일괄처리버튼을 클릭한다. |  |  | 처리된건수는 1건, 삭제된건수는 0건, 생성된 건수는 신청한 기간만큼이 생성된다. |  |  |
| 16 | 메뉴화면 | 배차신청등록버튼을 클릭한다. |  |  | 배차신청등록화면이 나타난다. 아까와는 달리 확정처리된 신청내역이 리스트에 나타난다. 이때 출발일자가 현재시간 이후면 대기중으로 현재 시간보다 이전이면 운행중으로 나타난다. |  |  |
| 17 | 메뉴화면 | 수송차량등록버튼을 클릭한다. |  |  | 수송차량등록화면이 나타난다. |  |  |
| 18 | 수송차량등록 | 입력버튼을 누르고 수송차량을 등록한다. 차량번호”0002”로 처리 차종구분, 차종, 확보방법, 임대기간, 업체를 입력또는 선택한다. 모델명, 정원, 임대금액, 비고는 선택항목이므로 선택적으로 입력한다. 자료입력이 끝나면 저장버튼을 누른다. |  |  | 정상적으로 자료가 입력되는지 확인한다. 왼쪽리스트박스에 입력한 자료가 조회되는지 확인한다. |  |  |
| 19 | 메뉴화면 | 배차신청등록버튼을 클릭한다. |  |  | 배차신청등록화면이 나타난다. |  |  |
| 20 | 배차신청등록 | 신규버튼을 누르고 신청기간을 ‘0001’번차량과 중복되도록 입력하고 운전원에서 더블클릭을 한다. |  |  | 운전원리스트에 ‘00001’ 운전원이 없음을 확인할 수 있다. |  |  |
| 21 | 배차신청등록 | 다시 신청기간이 ‘0001’번차량과 중복되지 않도록 하고 운전원에서 더블클릭을 한다. |  |  | 운전원리스트에 ‘00001’ 운전원이 대기중으로 나타남을 확인 할 수 있다. |  |  |
| 22 | 배차신청등록 | 입력을 마치고 저장버튼을 클릭한다. |  |  | 배차신청리스트에 추가됨을 확인할 수 있다 |  |  |
| 23 | 메뉴화면 | 운행결과처리버튼을 클릭한다. |  |  | 운행결과처리화면이 나타난다. |  |  |
| 24 | 운행결과처리 | ‘0001’번차량의 차종을 선택하거나 차량번호를 더블클릭한다. |  |  | 리스트에 해당차량 신청내역이 나타나다. |  |  |
| 25 | 운행결과처리 | 리스트에 해당차량을 클릭한다 |  |  | 클릭하면 하단오른쪽에 신청내역의 상세 정보가 나타난다. 이때 운행구분이 운행중임을 알 수 있다. |  |  |
| 26 | 운행결과처리 | 도착정보를 입력하고 저장버튼을 클릭한다. |  |  | 이때 리스트에서 해당차량을 다시 클릭하면 하단 오른쪽 운행구분에 운행완료가 표시됨을 확인 할 수 있다. |  |  |
| 27 | 운행결과처리 | 배차내용검색탭을 클릭하고 조회버튼을 누른다 |  |  | 해당차량의 운행구분이 운행종료임을 다시 확인 할 수 있다. 이때 차량조회 팝업창을 띄우면 해당차량은 대기중으로 표시되어 새로운 배차신청을 할 수 있다. |  |  |

Note on Status: Passed (P), Failed (F) or Unstable (U)

| Step | Defect Comment (or step result if not expected) | Reprod Flag | Validation Rejection |
| --- | --- | --- | --- |

Note on Defect request Validation or Rejection: Validated ( V ) or Rejected ( R ). Reproduction flag: Reproducible (Yes/No)

| Observations | Scenario Status (passed/failed) | Test Approval Author ID |
| --- | --- | --- |

## Performance/Stress tests

### Project identification

| Name | WC002 |
| --- | --- |
| Domain | Applications |
| Sub-domain | TRA Service |
| Subtask | Performance/Stress tests(9) |
| Phase | Qualification |
| Task Code | TRA10Q |

### Prerequisites

Prior to the test, please, check that network and system architectures are fully compliant with the one described at annex 1.

### Scenario list

| Identification | Scenarios | Comment |
| --- | --- | --- |
| TRA9Q-A | Core time replication | Tbd |
| TRA9Q-B | TRAeditation time replication | Tbd |

### TRA9Q-A Scenario

| Project |  | QA Tests – TRA qualification |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Scenario |  | TRA9Q-A |  | 1 / 4 | Core time replication |  |  |
| Category |  | Parameters control |  |  | tbd |  |  |
| Tester |  |  | Date/Time |  |  | Test page | 1 / 1 |
| Step | Subject | Detailed action |  |  | Expected result |  | Status |
| 1 | A flow | Realise a Core modification from Core workstation. Mesure time to update information in WC02_Accreditation of Backup TRAeditation Server. This test could affect seriously the system, please insert a Country and after your test delete it. DON’T MODIFY ANOTHER COMUN CODE IN CORE, just COUNTRY could not affect the system. |  |  |  |  |  |
|  |  | Realise a Core modification from Core workstation. Mesure time to update information in WC02_Accreditation of primary TRAeditation Server This test could affect seriously the system, please insert a Country and after your test delete it. DON’T MODIFY ANOTHER COMUN CODE IN CORE, just COUNTRY could not affect the system. |  |  |  |  |  |
| 2 | B flow | Realise a Core modification from TRA workstation. Mesure time to update information in WC02_Accreditation of Backup TRAeditation Server This test could affect seriously the system, please insert an Organisation and after your test delete it. DON’T MODIFY ANOTHER COMUN CODE IN CORE, just ORGANISATION could not affect the system. |  |  |  |  |  |
|  |  | Realise a Core modification from TRA workstation. Mesure time to update information in WC02_Accreditation and WC02_Core of Interface server This test could affect seriously the system, please insert an Organisation and after your test delete it. DON’T MODIFY ANOTHER COMUN CODE IN CORE, just ORGANISATION could not affect the system. |  |  |  |  |  |

Note on Status: Passed (P), Failed (F) or Unstable (U)

| Step | Defect Comment (or step result if not expected) | Reprod Flag | Validation Rejection |
| --- | --- | --- | --- |

Note on Defect request Validation or Rejection: Validated ( V ) or Rejected ( R ). Reproduction flag: Reproducible (Yes/No)

| Observations | Scenario Status (passed/failed) | Test Approval Author ID |
| --- | --- | --- |

### TRA9Q-B Scenario

| Project |  | QA Tests – TRA qualification |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Scenario |  | TRA9Q-B |  | 1 / 4 | TRAeditation time replication |  |  |
| Category |  | Parameters control |  |  | tbd |  |  |
| Tester |  |  | Date/Time |  |  | Test page | 1 / 1 |
| Step | Subject | Detailed action |  |  | Expected result |  | Status |
| 2 | B flow | Insert a Participant from TRA workstation. Mesure time to update information in WC02_Accreditation of Backup TRAeditation Server |  |  |  |  |  |
|  |  | Insert a Participant from TRA workstation. Mesure time to update information in WC02_Accreditation of Interface server |  |  |  |  |  |
|  |  | Delete a Participant from TRA workstation. Mesure time to update information in WC02_Accreditation of Backup TRAeditation Server |  |  | This time has to be longer than when we insert a participant because the process is different. |  |  |
|  |  | Delete a Participant from TRA workstation. Mesure time to update information in WC02_Accreditation of Interface server |  |  | This time has to be longer than when we insert a participant because the process is different. |  |  |

Note on Status: Passed (P), Failed (F) or Unstable (U)

| Step | Defect Comment (or step result if not expected) | Reprod Flag | Validation Rejection |
| --- | --- | --- | --- |

Note on Defect request Validation or Rejection: Validated ( V ) or Rejected ( R ). Reproduction flag: Reproducible (Yes/No)

| Observations | Scenario Status (passed/failed) | Test Approval Author ID |
| --- | --- | --- |

## Contingency testing

### Project identification

| Name | WC002 |
| --- | --- |
| Domain | Applications |
| Sub-domain | TRA Service |
| Subtask | Contingencies (10) |
| Phase | Qualification |
| Task Code | TRA10Q |

### Prerequisites

Prior to the test, please, check that network and system architectures are fully compliant with the one described at annex 1.

### Scenario list

| Identification | Scenarios | Comment |
| --- | --- | --- |
| TRA10Q-A | Disaster recovery | Tbd |

### TRA10Q-A Scenario

| Project |  | QA Tests – TRA qualification |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Scenario |  | TRA10Q-A |  | 1 / 4 | Disaster recovery |  |  |
| Category |  | Parameters control |  |  | tbd |  |  |
| Tester |  |  | Date/Time |  |  | Test page | 1 / 1 |
| Step | Subject | Detailed action |  |  | Expected result |  | Status |
| 1 | Software | Accreditation backup server is correctly installed |  |  | See TRA5Q-C |  |  |
| 2 | HardWare | GMs Interface Server has the same hardware configuration than GMS Interface server and shares disk array |  |  |  |  |  |
| 3 | DNS | A unique DNS alias name identifies the current Accreditation Server in production |  |  |  |  |  |
| 4 | Core User | Check tha GMS CORE user Stops working when recovering Accrditation from failure |  |  |  |  |  |
| 5 | Accreditation Client | Stop users working agains Accreditaion Server failed |  |  |  |  |  |
| 6 | Replication | Disable temporary the replication to the Accreditation applicatio Server Updqate WC02_SQS..COLAS_SQSCOL set CCONHABIL_COL = ‘N’ where CCOLA_COL = <QueueName> |  |  |  |  |  |
| 7 | Accreditation backup Server take over the server | Enable the job TRAtoTRA using SQL Enterprise Manager |  |  |  |  |  |
| 8 | DNS | The unique DNS alias name needs to be referred now to the Accrediataion backup Server |  |  |  |  |  |

Note on Status: Passed (P), Failed (F) or Unstable (U)

| Step | Defect Comment (or step result if not expected) | Reprod Flag | Validation Rejection |
| --- | --- | --- | --- |

Note on Defect request Validation or Rejection: Validated ( V ) or Rejected ( R ). Reproduction flag: Reproducible (Yes/No)

| Observations | Scenario Status (passed/failed) | Test Approval Author ID |
| --- | --- | --- |

# Observations

Any comments on this document well be welcomed and we are sure that it will improve this work. So, do not hesitate to share with us your advises and remarks.

In other words, if you think that items should be changed, included or deleted, please fill in this blank left page and return it to:

jacques.ambayrac@eurotech-gs.com

Eurotech Global Sports

Quality Manager

Name:

Date:

Phone N°:

Email :

# Annexes

## Annex 1 – Accreditation Test Platform configuration

## Annex 2- Commun Software Verification

| Project |  | QA Tests – TRA qualification |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Scenario |  | TRA5Q-A |  | 1 / 4 | Windows 2000 Professional Korean OR Japanese OR English version Service Pack 2 |  |  |
| Category |  | Parameters control |  |  |  |  |  |
| Tester |  |  | Date/Time |  |  | Test page | 1 / 1 |
| Step | Subject | Detailed action |  |  | Expected result |  | Status |
| 1 | Display Properties | Color |  |  | "High Color (16 bit)" |  |  |
|  |  | Font Size |  |  | "Small Fonts" |  |  |
|  |  | Desktop Area |  |  | "800 by 600 pixels" or “1024 by 768 Test if the screen is displayed as fully as possible |  |  |
| 2 | Regional Settings Properties | Regional settings |  |  | "English (United States)" |  |  |
|  |  | Number |  |  | "List separator:" is "," (comma) “Decimal Symbols.” is “.”(period) "Digit grouping symbol:" is ","(comma) |  |  |
|  |  | Time |  |  | "Time separator:" is ":" (colon) |  |  |

Note on Status: Passed (P), Failed (F) or Unstable (U)

| Step | Defect Comment (or step result if not expected) | Reprod Flag | Validation Rejection |
| --- | --- | --- | --- |

Note on Defect request Validation or Rejection: Validated ( V ) or Rejected ( R ). Reproduction flag: Reproducible (Yes/No)

| Observations | Scenario Status (passed/failed) | Test Approval Author ID |
| --- | --- | --- |

| Project |  | QA Tests – TRA qualification |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Scenario |  | TRA5Q-A |  | 1 / 4 | Microsoft Windows NT Server 4.0 English Version Service Pack 6a |  |  |
| Category |  | Parameters control |  |  |  |  |  |
| Tester |  |  | Date/Time |  |  | Test page |  |
| Step | Subject | Detailed action |  |  | Expected result |  | 1/1 |
| 1 | Data/Time Properties | Date & Time |  |  | Local Time , current data |  |  |
|  |  | Time Zone |  |  | GMT + 09:00 8Japan / Korea Zone) |  |  |
| 2 | Event Log Settings | System Log |  |  | Overwrite as Needed |  |  |
|  |  | Security Log |  |  | Overwrite Events as Needed |  |  |
|  |  | Application Log |  |  | Overwrite Events as Needed |  |  |
| 3 | Regional Settings Properties | Regional settings |  |  | "English (United States)" |  |  |
|  |  | Number |  |  | "List separator:" is "," (comma) “Decimal Symbols.” is “.”(period) "Digit grouping symbol:" is ","(comma) |  |  |
|  |  | Time |  |  | "Time separator:" is ":" (colon) |  |  |

Note on Status: Passed (P), Failed (F) or Unstable (U)

| Step | Defect Comment (or step result if not expected) | Reprod Flag | Validation Rejection |
| --- | --- | --- | --- |

Note on Defect request Validation or Rejection: Validated ( V ) or Rejected ( R ). Reproduction flag: Reproducible (Yes/No)

| Observations | Scenario Status (passed/failed) | Test Approval Author ID |
| --- | --- | --- |

| Scenario |  | TRA5Q-A |  | 1 / 4 | Microsoft SQL Server 7.0 English Version Service Pack 2 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Category |  | Parameters control |  |  |  |  |  |
| Tester |  |  | Date/Time |  |  | Test page | 1/1 |
| Step | Subject | Detailed action |  |  | Expected result |  |  |
| 1 | Server Registration | Server Name |  |  | tbd |  |  |
|  |  | Connection |  |  | Windows NT authentication |  |  |
|  |  | Server Group |  |  | SQL Server Group |  |  |
| 2 | Server Properties | General |  |  | Autostart SQL Server |  |  |
|  |  |  |  |  | Autostart SQL Server Agent |  |  |
|  |  | Memory |  |  | Dynamically configure SQL Server memory (min: 0MB, Max: 95 MB) |  |  |
| 3 | Server Agent Properties | Job system |  |  | Limit size of job history log (Max: log size: 1000, Max job rows: 100) |  |  |
| 4 | Client Connectivity | Default Network library |  |  | TCP/IP |  |  |
| 5 | SQL Server Start Up configuration | Startup Type |  |  | Automatic |  |  |
|  |  | Account |  |  | tbd |  |  |

Note on Status: Passed (P), Failed (F) or Unstable (U)

| Step | Defect Comment (or step result if not expected) | Reprod Flag | Validation Rejection |
| --- | --- | --- | --- |

Note on Defect request Validation or Rejection: Validated ( V ) or Rejected ( R ). Reproduction flag: Reproducible (Yes/No)

| Observations | Scenario Status (passed/failed) | Test Approval Author ID |
| --- | --- | --- |

## Annex 4- SQS & Interface Arhitecture

ACRFromACR

HQ_GMS3_1_WRI

HQ_GMS3_1_HQ_GMS2_REP

HQ_GMS3_2_HQ_GMS3_1_REA

HQ_GMS3_2_HQ_GMS3_1_ERR

ACR

Module

ACRToACR

Primary ACR Server

WC02_ACR

Backup ACR Server

ACRFromACR

HQ_GMS3_1_HQ_GMS2_DIS

HQ_GMS3_1_HQ_GMS3_2_DIS

HQ_GMS3_2_HQ_GMS3_1_REP

HQ_GMS3_2_ HQ_GMS2_REP

HQ_GMS3_2_HQ_GMS3_2_RE

HQ_GMS3_2_HQ_GMS3_2_ERR

WC02_ACR

GMS Interface & CORE Server

ACRFromACR

IAC

Module

ACRToAR

HQ_GMS2_HQ_GMS_1b_ERR

WC02_ACR

WC02_CORE

CORE

Module

SQL Connectionc

SQL Connection

SQS Replication Master

HQ_GMS3_2_HQ_GMS2_DIS

WC02_SQS

A

A

A

A

A

A

A

A

B

B

B

B

B

B

B

HQ_GMS2_HQ_GMS_1b_REA

HQ_GMS_1b_HQ_GMS2_DIS

HQ_GMS2_HQ_GMS_1b_REPB_REP HQ_GMS3_2_HQ_GMS3_1_DIS

HQ_GMS2_HQ_GMS3_2_REP HQ_GMS3_2_HQ_GMS3_1_DIS

HQ_GMS_1b_HQ_GMS2_REP

HQ_GMS_1b_WRI